Lake Vermillion Trail Joint Powers Board

Wednesday, April 14, 2021

Via Zoom, teleconference, or in-person at the

Tim Johnson State Farm Agency

Cook, MN

Joint Powers Board (JPB) members present:

Tim Johnson, City of Cook via Zoom

Cathi Hiveley, Beatty Twp. via Zoom

Steve Lotz, Vermilion Lake Twp. via Zoom

Carol Booth, Owens Twp. Alt. via Zoom

Ross Swanson, Kugler Twp. via Zoom

Joel Astleford, Bois Forte via Zoom

Nancy Salminen, City of Tower alt. via Zoom

Paul Skubic, Greenwood Twp. Via phone

Absent: none

Others present, Lee Peterson, Greenwood resident

Vice-chair Tim Johnson called the meeting to order at 5:11 pm.

Annual business:

Audit Committee Report – the report finding the Treasurer’s accounts in order having been distributed earlier, motion by Cathi Hiveley, Beatty, second by Ross Swanson, Kugler, to accept the Audit Committee’s report, eight ayes, no nays, motion carried.

Election of Officers – nomination by Steve Lotz, Vermilion Lake, second by Cathi Hiveley, Beatty, nominating Tim Johnson, Cook, as Chair; nomination by Cathi Hiveley, Beatty, second by Tim Johnson, Cook, nominating Steve Lotz, Vermilion Lake, as Treasurer; nomination by Steve Lotz, Vermilion Lake, second by Tim Johnson, Cook, nominating Cathi Hiveley, Beatty, as Secretary; there being no further nominations, eight ayes, no nays, nominations approved.  Motion by Cathi Hiveley, Beatty, second by Carol Booth, Owens, that the Vice-Chair position remain open until filled, eight ayes, no nays, motion carried.

Schedule of meetings – motion by Steve Lotz, Vermilion Lake, second by Tim Johnson, Cook, to meet every two months on the second Wednesday of the month at 5:00 pm, eight ayes, no nays, motion carried.

Posting places remain Cook City Hall, Greenwood town Hall, and the Minnesota DNR Building in Tower.

Motion by Cathi Hiveley, Beatty, second by Carol Booth, Owens, to designate Frandsen Bank & Trust as the JPB’s financial institution and further require the signature of any two of the Chair, Vice-chair, Secretary, and Treasurer for disbursement of funds, eight ayes, no nays, motion carried.

Regular business:

Approval of minutes – Motion by Carol Booth, Owens, second by Nancy Salminen, Tower, to approve the January 13, 2021 meeting minutes as previously distributed, no discussion, eight ayes, no nays, motion carried.

Reports of Officers & Committees:

Treasurer’s report – Steve Lotz reported a balance as of April 6, 2021 of $9,903.69.  Motion by Cathi Hiveley, Beatty, second by Carol Booth, Owens, to approve the Treasurer’s report, no discussion, eight ayes, no nays, motion carried.

Bills – none.

Dues – Treasurer Steve Lotz noted that 2021 dues invoices had been sent out.

Bylaws – Carol Booth, Owens, offered a change to Article XIV of the JPB bylaws to read “The Friends of the Lake Vermilion Trail (Friends) shall be a standing advisory body to the Board.  At the Board’s discretion, the Board may conduct their Board meetings in conjunction with Friends meetings, however, only Board members may vote.  The purpose of the Friends is to participate in more of the day-to-day tasks of trail development, public relations/marketing, operations, fund-raising, and management.”

The current Article XIV references the “Work Group,” which has formalized their existence as the Friends of the Lake Vermilion Trail and applied for and received 501(c)3 status from the IRS.  The new language would acknowledge that change.  The second change adds fund-raising to the list of purposes.  Having been presented at this meeting the amendment will be voted on at the June meeting.

East segment EAW work – the Minnesota State Historical Preservation Office has recommended that a Phase 1A literature review and archaeological review be completed for the project area.  Nancy Salminen, Tower, had contacted Jaylen Strong of the Bois Forte Heritage Center & Cultural Museum regarding the possibility of their doing the Phase 1A however while they will provide comment for the Phase 1A, they will not do the Phase 1A.  Motion by Nancy Salminen, Tower, second by Cathi Hiveley, Beatty, to contract with Susan Mulholland of Duluth Archaeology Center. L.L.C. to provide the Phase 1A review and authorize payment not to exceed $1,167.04 upon completion, no further discussion, eight ayes, no nays, motion carried.

A wetlands delineation is required for the project area.  Motion by Carol Booth, Owens, second by Nancy Salminen, Tower, to contract with Robert Merila of Aquatic EcoSolutions, Inc. to provide wetland delineation for the Trail corridor with the work to begin once adequate flagging is in place to identify the route and authorize payment not to exceed $3,995.00 upon completion, no further discussion, eight ayes, no nays, motion carried.

Ross Swanson, Kugler, left the meeting at 5:55.

It was noted that the JPB recognizes the Friends work with JPJ Engineering on behalf of the Trail.

West segment update – Carol Booth reported that she has worked with Ron Bushbaum of the Ashawa Ski Club flagging a tentative Head-of-the-Lake route.

Next meeting - the JPB will meet every two months with the next meeting on the second Wednesday of June, that being June 9, at 5 pm.

Motion by Cathi Hiveley, Beatty, second by Joel Astleford, Bois Forte, to adjourn, eight ayes, no nays, motion carried at 6:09 pm.

Steven Lotz, Friends of the Lake Vermilion Trail secretary