Lake Vermillion Trail Joint Powers Board

Wednesday, July 13, 2022

Via Zoom or teleconference

Joint Powers Board (JPB) members present:

Tim Johnson, Cook, Chair, via Zoom

Cathi Hiveley, Beatty, Secretary, via Zoom

Steve Lotz, Vermilion Lake, Treasurer, via Zoom

Nancy Salminen, Tower, Vice-chair, via Zoom at approximately 5:31

Ross Swanson, Kugler via Zoom

Joel Astleford, Bois Forte via Zoom

Mike Ralston, Greenwood via Zoom at approximately 5:14

Absent: Owens

Chair Tim Johnson called the meeting to order at 5:08 pm.  The agenda was accepted.

Regular meeting business

Approval of minutes – Motion by Joel Astleford, Bois Forte, second by Cathi Hiveley, Beatty, to approve the May 11, 2022 meeting minutes as previously distributed, five ayes, no nays, three absent, motion carried.

Reports of Officers & Committees:

Treasurer’s report – Steve Lotz reported a balance as of June 30, 2022 of $5,916.88.  Motion by Cathi Hiveley, Beatty, second by Joel Astleford, Bois Forte/Ross Swanson, Kugler, to approve the Treasurer’s report, no discussion, five ayes, no nays, three absent, motion carried.

Bills – one bill has been received, Duluth Archeological Center in the amount of 3,317.39 for the segment 7 archaeological report.  Motion by Cathi Hiveley, Beatty, second by Joel Astleford, Bois Forte, to approve payment of the bill, no discussion, five ayes, no nays, three absent, motion carried.

Mike Ralston, Greenwood, joined the meeting at 5:14.

Steve Lotz reported the he, Tim Johnson, Carol Booth, and Char Conger met with Peder Larson of Larkin Hoffman on 6-28 in Tower at Sulu’s for about two hours to explain the project to Larson and to discuss and question various easement issues as Larson has offered to do pro-bono legal work benefiting the Trail.  Motion by Joel Astleford, Bois Forte, second by Cathi Hiveley, Beatty, to accept Peder Larson’s offer of pro bono legal services, no further discussion, six ayes, no nays, two absent, motion carried.

Tim Johnson reported that he, Carol Booth, Josh Gillson, and Char Conger met with St. Louis County District 4 Commissioner Paul McDonald on 6-27 in Cook.  They discussed contacts, road projects, and funding sources.

An IRRR grant application fund grant for a Legacy Grant application, with a total project cost estimated at $3,000.00 and a 50/50 grant/match was approved over the winter by the IRRR but given the delay in that application as a result of the denial by the MN DNR of the proposed route across State land and the need to find an alternate route that will then require additional environmental analysis the grant was declined earlier this year.  The IRRR has since offered to extend the grant to 12-31-23.  Motion by Cathi Hiveley, Beatty, second by Joel Astleford, Bois Forte, to accept the grant with the extension to 12-31-23, no  further discussion, six ayes, no nays, two absent, motion carried.

Cathi had spoken with Jim Plummer of the IRRRR and he suggested Regional Trail Grants as a funding source.

Nancy Salminen joined the meeting at 5:31.

Steve met with Sarah Ciochetto, formerly of JPJ Engineering and now with the Mesabi Trail at the Tower Industrial Park on May 23.  They walked a possible route for the Mesabi Trail into Tower from the south.  The Lake Vermilion Trail could then utilize a portion of this route into Tower.  Ross Swanson noted that there will be a meeting with the Mesabi Trail and area residents at the Kugler Town Hall on 7-19 to discuss possible trail routes through Kugler.

Tim noted that the Lake Vermilion Cabin Owners website had a nice article on the LVT this past May.

It was noted that Peder Larson had requested that a primary contact be designated as his contact with the JPB.  Cathi suggested that Steve would be a good contact if he was willing and he agreed to do so.

Friends updates

The Friends has again applied for the Natural Harvest roundup program.

No additional progress has been made on the east or west trail alignments.

Next meeting of the LVT JPB is set for August 14, 2022 at 5:00 pm via Zoom.

There being no further business the meeting was adjourned at 5:54 pm.

Steve Lotz, Friends of the Lake Vermilion Trail Secretary